**Sprint 2**

Joseph Victor S. Sumbong

**Sprint Goal:**

Create the home page, navigation bar, and allow users to get to individual blogs

**Product Backlog**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| User Story | Acceptance Criteria | Story Points | Value Points | Value for  Money |
| *As an Administrator, I want to have a place where all the blogs and other site contents are stored, and future blogs can be added and edited.* | *There is a database where all the blogs and site contents are stored.* | 13 | 89 | 6.85 |
| *As an Administrator, I want users to be able to register.* | *There is a register page that saves the user’s information into the database* | 2 | 6 | 3 |
| *As an administrator, I want registered users to have the ability to log in to the website.* | *There is a log in page that can authenticated the user* | 2 | 6 | 3 |
| *As a developer, I want to learn and apply bootstrap to the website* | *The developer understands how to use bootstrap for the website* | 2 | 14 | 7 |
| *As a user, I want to be able to scroll through snippets of blogs in one place* | *The home page has multiple snippets of different blogs in it.* | 2 | 13 | 6.5 |
| *As a user, I want to be able to*  *navigate the website and its webpages* | *There is a navigation panel that users can click to go to the different webpages* | 2 | 8 | 4 |
| *As a user, I want to be able to view the different blogs* | *When clicking on the title of the blog from the home page, it will show the contents of the blog to the user* | 2 | 13 | 6.5 |
| *As a user, I want to be able to create my own blog* | *When clicking on a certain button, allow registered user to make their own blog to be posted on the website* | 2 | 10 | 5 |
| *As a user, I want to be able to edit my blogs* | *When clicking on a certain button, allow the registered user to edit the blog if it is their own.* | 2 | 6 | 3 |

**Sprint Backlog**

|  |  |  |
| --- | --- | --- |
| User Story | Task | Time allotted |
| *As a developer, I want to learn and apply bootstrap to the website* | * *Research on bootstrap* | * 4 hours |
| *As a user, I want to be able to scroll through snippets of the blogs in one place* | * *Create the home page* | * 1 hour |
| *As a user, I want to be able to*  *navigate the website and its webpages* | * *There is a navigation bar that users can click to go to the different webpages* | * 1 hour |
| *As a user, I want to be able to view the different blogs* | * *Create an individual blog page* * Link it to the homepage | * 1 hour |

**Daily Scrum**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  |  | **Week 1** | |  |  |
|  | Monday | Tuesday | Wednesday | Thursday | Friday |
| Task that was done | None | Researched bootstrap | Created the homepage and navigation bar | None | Created an individual blog page and link to the homepage |
| Task to be done the next working day | Research bootstrap | Create the home page | Create an individual blog page and link to the homepage | Create an individual blog page and link to the homepage | None |
| Impediments | Poor internet connection | None | Other school activities | None | None |

**Sprint Review:**

* The Sprint goal was achieved because we successfully created the home page, navigation bar, and allow users to get to individual blogs.
* The next Sprint should focus on creating the back-end of the website and making it work with the front-end.

**Sprint Retrospective:**

Things that went well:

* Most of the task in the sprint backlog was done within the time allotted for it

Problems encountered:

* Other school activities.
* Poor internet connection

The problems were solved by:

* Finishing other school activities in a sequence based on their date of submissions.
* Waiting for a time that internet connection was good.

Things to improve:

* Better time management