**Sprint 3**

Joseph Victor S. Sumbong

**Sprint Goal:**

Create the website with front-end and backend linked while authenticating users and allowing them to posts their blogs

**Product Backlog**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| User Story | Acceptance Criteria | Story Points | Value Points | Value for  Money |
| *As an Administrator, I want to have a place where all the blogs and other site contents are stored, and future blogs can be added and edited.* | *There is a database where all the blogs and site contents are stored.* | 13 | 89 | 6.85 |
| *As an Administrator, I want users to be able to register.* | *There is a register page that saves the user’s information into the database* | 2 | 6 | 3 |
| *As an administrator, I want registered users to have the ability to log in to the website.* | *There is a log in page that can authenticated the user* | 2 | 6 | 3 |
| As a user, I want to be able to create my own blog | When clicking on a certain button, allow registered user to make their own blog to be posted on the website | 2 | 10 | 5 |
| As a user, I want to be able to edit my blogs | When clicking on a certain button, allow the registered user to edit the blog if it is their own. | 2 | 6 | 3 |

**Sprint Backlog**

|  |  |  |
| --- | --- | --- |
| User Story | Task | Time allotted |
| *As an Administrator, I want to have a place where all the blogs and other site contents are stored, and future blogs can be added and edited.* | - Have a framework and database to use  -Link the back-end with the front-end | -1 hour  -1 day |
| *As an Administrator, I want users to be able to register.* | - Create a register page  -Save the registered user into the database | - 3 hours  - 3 hours |
| *As an administrator, I want registered users to have the ability to log in to the website.* | -Create a login page  -Authenticate the user if they are registered in the database | -3 hours  -3 hours |
| As a user, I want to be able to create my own blog | -Create a create page  -Have a form that will get the users desired content for the blog | -2 hours  -2 hours |
| As a user, I want to be able to edit my blogs | - Create an edit page  -Have a button in the blogs to edit them | -3 hours  - 1 hour |

**Daily Scrum**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  |  | **Week 1** | |  |  |
|  | Monday | Tuesday | Wednesday | Thursday | Friday |
| Task that was done | Have a framework and database | Link back-end with front-end | Create a register page and save the registered user into the database | Create a login page and authenticate user | Create a create page with form and create edit page and add button to edit the blogs |
| Task to be done the next working day | Link back-end with front-end | Create a register page and save the registered user into the database | Create a login page and authenticate user | Create a create page with form and create edit page and add button to edit the blogs | None |
| Impediments | School activities | School activities | School activities | School activities | School activities |

**Sprint Review:**

* The Sprint goal was achieved because the website was created with front-end and backend linked while authenticating users and allowing them to posts their blogs.

**Sprint Retrospective:**

Things that went well:

* Most of the task in the sprint backlog was done within the time allotted for it

Problems encountered:

* Other school activities.

The problems were solved by:

* Finishing other school activities in a sequence based on their date of submissions.

Things to improve:

* N/A